## Slide 1: BB Scheduler Update Week 1
Waukesha School District/Obsidian Solutions

## Slide 2: Agenda
REST API Status
Infinite Campus DB Status
LTI API Status
GUI Status
Testing Servers Access
Next Steps
Wrap Up

## Slide 3: Rest API status
REST API Development
  Framework Started
  TERM Rest Endpoint
    Get all TERMS
  COPY COURSE Endpoint
    Done
  COURSE REST Endpoint
    Get Course Information
    Update Course Information
  MEMBERSHIP REST Endpoint
    Get all Enrollments for a User
    Create Enrollment
  GRADEBOOK Rest Endpoint
    Get all grades for a User
    Get Column Information
    Get Category Information
  USER Rest Endpoint
    Get All Users
    Get User Information
    Create/Update Users

## Slide 4: Infinite campus DB status
SQL Server Database
  JDBC URL Defined - DONE
  Need Port Opened for Development Server (Request Sent) - DONE
  Need SQL Calls used in version 1
    GetCalendars - TESTING
    GetCourses
    GetSections

## Slide 5: LTI API Status
Implement LTI 1.1
  Endpoint Works – Using IMS Basic Utils Library
  Passing in Username as Custom Parameter
  Getting Return URL
  Launch as Separate Window or Modal?
  Adding Swagger REST API points
  Where will this be located?
    SYSTEM
    COURSE
    TOOL

## Slide 6: GUI Status
BB Scheduler
  Using REACT Javascript Based UI
  Responsive Design
  Image Received
  Look at proposed layout
    Left Menu Options
  Need some direction

## Slide 7: TESTING SERVERs ACCESS
Testing Servers
  Staging Server - Needed
    Using Vendor Login
  Windows Server - ADMIN
    No Access yet
    Need to Install Tomcat 10
    Need HTTPS Access – Need Signed Certificates

## Slide 8: Next STEPS
Get Infinite Campus DB
  Need to get access and test DB Interactions
LTI API Implementation
  Test and verify on Windows Server
Start UI Implementation
  Estimate 8 Weeks
Start Installation/Configuration Documents

## Slide 9: Wrap up
Estimate 12-16 Weeks To Implement
Weekly Meetings?
Any Concerns or Requests?
Questions/Answers