## Slide 1: BB Scheduler Update Week 21
Waukesha School District/Obsidian Solutions

## Slide 2: Agenda
Review Testing
Documentation Status
Next Steps
Wrap Up

## Slide 3: Review Testing
Testing Issues
  Course Creation Does not Error if Course already exists in BB – PENDING
  Linked Columns – Not working – PENDING
  Create Course Scrolling Issue – Possibly Fixed in Version 1.1.3
  Toast Delay to 5 Seconds – Fixed in Version 1.1.3
  ISSUE 17 – Sync Students Line – Remove UNION – Fixed in Version 1.1.3
  ISSUE 18 – DELETE Button Not Showing Up Correctly – Fixed in Version 1.1.3
  ISSUE - Course Creation Failed – Description Too Long – Fixed in Version 1.1.3
Notes: p Delete

## Slide 4: TESTING SERVERs STATUS
Testing Servers
  Staging Server - DONE
    Using Vendor Login
  Production Server - DONE
    Using Vendor Login
  Windows Server - ADMIN
    Installed Version 1.1.2 – Staging
    Installed Version 1.1.2 - Production
Notes: - DONE

## Slide 5: Course Create Flow
User Selects:
  Template (source course id)
  BB Course Name (prepopulated and editable)
  BB Course Description (Input From User)
  Add Teachers and Students
  User Clicks ”Add Course”
Process
  Create entry into SDWBlackboardSchedulerBBCourses .. Get KEY Value (bbCourseID)
  Add Key to BB Course ID
  Create Course in BB Learn from Template Chosen
  Update SDWBlackboardSchedulerBBCourses with new Course ID
  Update BB Course with Course Name and Course Description and Datasouce
  Add Terms based on Course Duration
  Add Node Association based on School Name
  Add Enrollments from Sections
  Create entries into SDWBlackboardSchedulerSISCourseSections
  Create entries into SDWBlackboardSchedulerSISCoursePersons

## Slide 6: User/ENROLLMENT SYNC
User Sync
  Built into Application – Spring Task – Run at specific Times
  Uses BB Data Integration Framework – Snapshot Files
  Build Person File (Student and Staff)
  Build Secondary Role File (Student and Staff)
  Built Logic for Institutions Roles
Enrollment Sync
  Use Entries SDWBlackboardSchedulerSISCourseSections
  Use Entries SDWBlackboardSchedulerSISCoursePersons
  Added Group Fields
  Create Enrollment File to BB Data Integration Framework

## Slide 7: Guardian SYNC
Guardian Sync
  Build Person File (Guardians)
  Build Observer Association File

## Slide 8: Next STEPS
BB Scheduler
  Finish ADMIN Screens - DONE
BB Integration
  REST Data Rate Limit Updated – DONE
LTI API Implementation
  DONE
Windows Servers
  Update to Version 1.0.9
  Ready to test Sync - DONE
  SMTP Server Configured and tested - DONE
Continue UI Implementation
  Ready For Testing
Started Installation/Configuration Documents
  Update Sent
Test Plan
  Ready to discuss Test Plan

## Slide 9: Wrap up
Work with Test Plan Team
Any Concerns or Requests?
Questions/Answers